Team Finder

CSCE – 4901

Professor Dr. Ludi

Date: 09/12/2020

Zoom link: https://us02web.zoom.us/j/6894029038?pwd=VXo0b0w5VFFBcExZdzF4eXp5RHZBZz09

**Project schedule draft**

|  |  |
| --- | --- |
| **Date** | **Tasks** |
| 09/14/20 – 09/20/20 | * Setup firebase * Login user |
| 09/21/20 – 09/27/20 | * Edit user profile * Add store |
| 09/28/20 – 09/30/20 | Collaborate with group members on progress |
| 10/01/20 – 10/04/20 | * Add products * Show store and product |
| 10/05/20 – 10/11/20 | * Edit and delete products * Show store details |
| 10/12/20 – 10/18/20 | * Setup map * Show cart details |
| 10/19/20 – 10/25/20 | * Item adds to cart * Delete items from cart |
| 10/26/20 – 10/30/20 | Collaborate with group members on progress |
| 11/01/20 – 11/10/20 | * Place order * Setup notification for order placed * Review setup |
| 11/11/20 – 11/21/20 | * List not found item in list * Notification setup of not found items |
| 11/22/20 – 11/25/20 | * Final testing of app |